HANGOVERBOT / ROSTERBOTS Product + Engineering Handoff AI-enabled fantasy lineup protection TurboLabs · Working Specification · October 2, 2026 Status: Ready for architecture + initial build. Open decisions remain explicitly marked.

|  | Handoff intent This document is meant to be buildable. It freezes what has actually been decided, preserves open questions instead of inventing answers, and gives engineering enough structure to begin the shell, domain model, event system, rules engine, connector interface, onboarding, and AI-routing layer. |
| --- | --- |

| Working product name | HangoverBot |
| --- | --- |
| System / internal name | RosterBots |
| Parent brand | TurboLabs |
| Core promise | Connect your league. Choose authority. Go live your life. |
| Primary position | AI-enabled fantasy lineup protection |
| Launch surfaces | iOS + Android + responsive web; browser extension likely supporting surface |
| Core V1 boundary | Reactive roster protection and injury-driven rescue; not a fully autonomous fantasy GM |

1. Executive summary

HangoverBot is a deliberately narrow fantasy-football utility designed to prevent users from losing a matchup because they missed an injury, slept through inactives, forgot to set a lineup, or were otherwise unavailable when a time-sensitive roster problem happened.

The product should feel more like roster insurance than a fantasy research dashboard. Normal software watches league and football state continuously. Deterministic rules solve obvious cases. AI is called only when the situation actually requires judgment. A separate permission engine decides what may be executed automatically.

|  | Product sentence Connect a fantasy league, tell HangoverBot how much authority it has, and let it protect the roster when real life gets in the way. |
| --- | --- |

Working positioning

AI-enabled fantasy lineup protection

Fantasy help for real life.

QUESTIONABLE — Injury Status. Life Decisions.

Product principles

Narrow beats sprawling: do not become a generic fantasy analytics suite in V1.

Rules first, AI second: deterministic software handles eligibility, locks, IR rules, clear bench swaps, and permissions.

AI is event-driven: no constant model polling and no open-ended “anything interesting?” loops.

Every write is revalidated and auditable before execution.

Trust is a UI requirement: users receive clear receipts for every automated action.

Provider differences are normalized behind capabilities rather than leaking throughout the product.

2. Launch surfaces

The launch target is broader than mobile-only. Build one shared product system with mobile as the primary consumer surface and web as the configuration / desktop surface.

| Surface | V1 | Purpose |
| --- | --- | --- |
| iPhone | Yes | Primary consumer experience |
| Android | Yes | Primary consumer experience |
| Responsive web | Yes | Desktop use, configuration, support, activity |
| Browser extension | Likely | Provider/session support where browser context is useful |
| iPad/tablet | Yes via responsive app | No separate product |
| Native Windows | No | Web covers V1 |
| Native macOS | No | Web covers V1 |

Suggested monorepo

rosterbots/ apps/ mobile/ # Expo / React Native web/ # Next.js extension/ # Manifest V3 browser extension worker/ # background/event processing packages/ core/ # domain types + rules ai/ # routing + structured prompts connectors/ # fantasy provider adapters football-data/ # injury/news/projection normalization ui/ # shared tokens/components config/

Preferred implementation language throughout: TypeScript. This reduces duplicated domain logic between mobile, web, worker, extension, and connector packages.

3. Onboarding and primary navigation

Onboarding should feel like league connection, not account creation. The user should get to a protected state quickly and only encounter identity friction when it creates clear value.

| Step | Screen | Behavior |
| --- | --- | --- |
| 1 | Welcome | HangoverBot — Fantasy help for real life. Primary CTA: Sync a League. |
| 2 | Provider | Choose fantasy host. |
| 3 | Connect | Provider-specific authentication/session flow. |
| 4 | League | Choose one of the discovered leagues. |
| 5 | Team | Select team if it is not deterministically known. |
| 6 | Authority | Alert Me / Ask Me / Bench Protection / AI Rescue. |
| 7 | Rules | Replacement preference, drop hierarchy, free-agent permissions, IR behavior, notifications. |
| 8 | Home | Primary state: YOU’RE COVERED. |

Home should stay small

Next relevant kickoff

Watched starters

Current protection level

Unresolved alert, if any

Last action / receipt

Manage protection

Do not turn Home into a scores/news/analytics dashboard. The product promise is protection, not information density.

Navigation

Preferred V1 navigation: Home · Activity · Settings, with team/rules accessible from Home. A separate Team tab is acceptable if implementation testing shows the settings become too buried.

4. Authority levels

| Level | Definition |
| --- | --- |
| 1 — Alerts | Watch and notify only. Never modifies the roster. |
| 2 — Ask Me | Identify the problem, propose a move, and require user approval. |
| 3 — Bench Protection | Automatically repair affected lineup slots using players already on the roster. No free-agent add, waiver claim, or FAAB transaction. |
| 4 — AI Rescue (working name) | Use AI when judgment is required; may use IR, choose bench replacements, evaluate injury-created opportunity, and add/drop immediately available free agents when the user explicitly enables those permissions. Waiver/FAAB claims remain recommendation-only in V1. |

|  | Naming note “Full AI Optimization” sounds like an autonomous fantasy general manager. “AI Rescue” better matches the product: powerful intervention in response to a defined injury, lineup, or game-time event. Final consumer label remains open. |
| --- | --- |

5. V1 scope boundary

RosterBots is intentionally reactive. It protects a user from time-sensitive roster failure; it does not independently run the team all season.

V1 may do

Monitor roster/player status

Warn before kickoff

Repair an affected lineup

Use IR for non-season-ending injuries when appropriate

Auto-drop a confirmed season-ending player

Evaluate immediate free agents when AI Rescue is enabled

Add an immediate free agent when explicitly authorized

Suggest waiver targets and FAAB amounts

Explain exactly what it changed

V1 does not do

Initiate or accept trades

Submit waiver claims

Submit FAAB bids

Continuously churn the roster because projections moved

Draft the team

Autonomously redesign long-term roster strategy

Make transactions with no triggering roster/injury/game-time event

6. How AI wakes up: event-driven architecture

AI never wakes itself up. Normal code monitors structured state and emits events. The rules engine first determines whether the event is relevant, whether a deterministic action exists, and whether any actual judgment remains.

FOOTBALL DATA + FANTASY PROVIDER STATE ¦ v EVENT MONITOR ¦ v RULES ENGINE / \ deterministic judgment required action ¦ \ v +-----------> AI ROUTER ¦ v PERMISSION ENGINE ¦ v EXECUTOR

Initial trigger classes

| Trigger | Meaning |
| --- | --- |
| Immediate status event | Rostered player changes state: active/questionable/doubtful/out/IR; official inactive; suspension; confirmed season-ending injury. |
| Scheduled game-time event | Checks relative to the actual player kickoff time. The check calls the rules engine, not automatically the model. |
| Opportunity event | An injury or role change materially changes the value of another player, especially where that player is available in a connected league. |
| User event | User explicitly taps Optimize Now / Evaluate Now. |

Suggested kickoff scheduler

Potential checks: T-180, T-90, T-30, and T-10 minutes. These are rules-engine wakeups. If a starter is healthy and lineup state is valid, the result is zero AI calls.

|  | Core cost rule Never poll a model with “anything interesting?” Poll structured data. Only state transitions and scheduled roster checks can create AI work. |
| --- | --- |

7. Injury, IR, and season-ending rules

Confirmed season-ending injury

Product decision: a confirmed season-ending injury triggers automatic drop in an automation-enabled mode. This is a hard V1 rule, not an AI strategy choice.

CONFIRMED SEASON ENDING ¦ v AUTO DROP ¦ v OPEN ROSTER SPOT ¦ v REPLACEMENT EVALUATION

Preferred confirmation hierarchy: structured football-data flag first; otherwise an explicit trusted report; if the source is unstructured text, a cheap AI classification call may normalize it into season_ending=true/false/uncertain. Once confirmed, the drop itself is deterministic and does not require AI judgment.

Non-season-ending injury

IR ELIGIBLE? ¦ yes v OPEN IR SLOT? ¦ yes v MOVE TO IR ¦ v OPEN ROSTER SPOT ¦ v REPLACEMENT EVALUATION

If no legal IR move exists, the normal drop-priority and protection rules apply. The permission engine owns those constraints; AI cannot override them.

8. Drop hierarchy and protected players

The user gets an explicit reverse-priority system for roster sacrifice. This makes automatic behavior legible and predictable.

NEVER DROP Player A Player B DROP LAST Player C Player D DROP FIRST Player E Player F HARD OVERRIDE Confirmed season-ending player -> automatic drop

Permission toggles

Automatic bench swaps — ON/OFF

IR moves — ON/OFF

Automatic immediate free-agent adds — ON/OFF

Automatic drops — ON/OFF

Maximum automatic transactions per day/week — OPEN

Confirmation threshold for low-confidence AI plan — OPEN

9. Bench replacement logic without AI

A normal inactive-to-bench swap should usually be a deterministic calculation. The rules engine should not spend AI tokens to answer a question already encoded in eligibility, locks, projections, and user ordering.

Filter to legal slot eligibility.

Exclude players whose games are locked or started.

Apply a user’s explicit replacement order if configured.

Apply strategy preference if enough data exists.

Otherwise use the highest projected eligible player.

Possible strategy modes

| Mode | Definition |
| --- | --- |
| Projected | Highest conventional projection. |
| My Order | User-specified ranked choices; deterministic. |
| Upside | Requires ceiling/distribution or equivalent volatility data. |
| Safe | Requires floor/distribution or equivalent reliability data. |

Do not fake “upside” or “safe” from a single mean projection. The football-data decision must provide the required inputs before those options ship.

10. Free agents, waivers, and FAAB

RosterBots must model player acquisition state explicitly. A player being visible in the free-agent pool does not mean the same transaction path is available in every league.

FREE_AGENT_NOW ON_WAIVERS LOCKED UNAVAILABLE

Immediate free agent

If AI Rescue identifies a desirable player who is immediately addable, and the user enabled automatic FA adds, RosterBots may validate and execute the add/drop flow.

Waiver / FAAB player

V1 stops before claim submission. It may recommend the add, the drop, a suggested FAAB range, or waiver priority strategy, then notify the user. The user submits the claim.

|  | V1 boundary Immediate free-agent transactions can be automatic. Waiver and FAAB claims are recommendation-only. |
| --- | --- |

11. AI Injury + Waiver Watch

AI is not only a Sunday feature. A major injury on Tuesday can create a waiver opportunity that disappears by Wednesday. Injury Watch should trigger when roster-relevant news materially changes player value.

INJURY EVENT ¦ v UNDERSTAND SEVERITY / ROLE CHANGE ¦ v IDENTIFY BENEFICIARIES ¦ v CHECK LEAGUE AVAILABILITY ¦ v COMPARE TO USER'S ROSTER FIT ¦ v RECOMMEND OR EXECUTE WITHIN PERMISSIONS

The key question is not “who is the injured player’s backup?” It is “who became more valuable because this happened, and is that player a better use of this roster spot than the alternatives?” The correct answer may be a direct backup, a committee member, or an unrelated available player with superior opportunity.

12. AI routing and cost architecture

Use multiple model tiers. The event monitor and most rules execution should have zero model cost. Cheap classification and simple ranking should use the least expensive model that performs reliably; harder roster judgment escalates only when needed.

| Model | Input / 1M | Output / 1M | RosterBots role |
| --- | --- | --- | --- |
| GPT-6 Luna | $0.10 | $0.50 | Classification, simple ranking, high-volume low-stakes decisions |
| GPT-6 Sol | $2.00 | $10.00 | Substantive injury + roster + free-agent decisions |
| GPT-6 Astra | $10.00 | $50.00 | Rare difficult escalation / benchmarking |

These figures are the current short-context Standard API rates used for planning in this handoff. Model pricing and availability should be configuration, not hard-coded product copy.

Routing

CLEAR STRUCTURED RULE -> no AI UNSTRUCTURED STATUS CLASSIFICATION -> Luna SMALL RANKING / SIMPLE JUDGMENT -> Luna MEANINGFUL ROSTER + INJURY + FREE-AGENT DECISION -> Sol LOW-CONFIDENCE / EXCEPTIONAL CASE -> Astra rarely, or require user review

Illustrative economics

| Example | Model | Illustrative tokens | Approx. model cost |
| --- | --- | --- | --- |
| Injury blurb classifier | Luna | 1,000 input + 100 output | $0.00015 |
| Simple candidate ranking | Luna | 1,500 input + 300 output | $0.00030 |
| Substantive roster decision | Sol | 2,000 input + 500 output/reasoning | $0.009 |
| More involved roster decision | Sol | 3,000 input + 1,000 output/reasoning | $0.016 |
| Large escalation | Astra | 2,000 input + 3,000 output/reasoning | $0.17 |

Reasoning tokens count toward output usage. Actual production cost must be measured from API usage, not inferred from perceived “thinking time.”

Per-season target

|  | Engineering target Normal AI-enabled user should stay around or below roughly $1 of inference per season under disciplined event routing. This is a target to validate with the benchmark, not a pricing promise. |
| --- | --- |

13. Canonical AI decision packet

The model should receive a compact normalized packet containing only information required to make the decision. Never send an entire provider payload, the full player universe, or long articles when structured summaries exist.

{ "event": { "type": "PLAYER_OUT", "player_id": "abc", "severity": "SEASON_ENDING" }, "league": { "scoring": "PPR", "roster_slots": ["QB","RB","RB","WR","WR","TE","FLEX"], "acquisition_type": "FAAB" }, "team": { "lineup": [], "bench": [], "ir": [] }, "user_rules": { "strategy": "UPSIDE", "never_drop": [], "drop_priority": [], "automatic_free_agent_adds": true }, "candidates": [ { "player_id": "...", "availability": "FREE_AGENT_NOW", "projection": 11.4, "role_change": "LIKELY_INCREASE" } ] }

Structured model output

{ "decision": "ADD_FREE_AGENT", "add_player_id": "1234", "drop_player_id": "5678", "lineup_moves": [ {"player_id": "1234", "to_slot": "RB2"} ], "confidence": 0.88, "reason_codes": [ "STARTER_SEASON_ENDING_INJURY", "NEW_WORKLOAD_OPPORTUNITY", "BEST_AVAILABLE_ROSTER_FIT" ] }

14. Fantasy-provider connector architecture

The user wants broad host coverage. Do not build provider assumptions into core business logic. Each connector declares capabilities, and the UI exposes only the authority levels/actions that connector supports.

interface FantasyConnector { connect(): Promise<ConnectionResult>; refreshConnection(): Promise<void>; getLeagues(): Promise<League[]>; getLeagueSettings(leagueId: string): Promise<LeagueSettings>; getTeam(leagueId: string, teamId: string): Promise<FantasyTeam>; getRoster(...): Promise<Roster>; getLineup(...): Promise<Lineup>; getFreeAgents(...): Promise<Player[]>; getAcquisitionRules(...): Promise<AcquisitionRules>; setLineup?(...): Promise<TransactionResult>; addFreeAgent?(...): Promise<TransactionResult>; dropPlayer?(...): Promise<TransactionResult>; moveToIR?(...): Promise<TransactionResult>; capabilities(): ConnectorCapabilities; }

Capability flags

READ_LEAGUE

READ_ROSTER

READ_SCORING

READ_FREE_AGENTS

READ_PLAYER_AVAILABILITY

READ_LINEUP_LOCKS

WRITE_LINEUP

ADD_FREE_AGENT

DROP_PLAYER

MOVE_TO_IR

VERIFY_TRANSACTION

Waiver submission is intentionally excluded from the V1 connector contract. Provider-specific failures should be feature-flagged and isolated so one capability can be disabled without taking down the entire app.

15. Football data layer

This is one of the most important unresolved engineering dependencies. RosterBots needs a reliable normalized football-data source so AI does not need to search the open internet for routine events.

Player identity mapping

NFL team and position

Game schedule and kickoff

Injury status

Official inactive status

IR designation

Season-ending indicator when available

Depth chart

News / structured event feed

Projections

Floor/ceiling or distribution data if Safe/Upside modes ship

Workload / role-change signals if available

|  | Open decision Select the football data vendor(s) based on reliability, latency, projection quality, injury/news structure, depth-chart coverage, commercial cost, and identifier mapping. |
| --- | --- |

16. Transaction safety and state machine

The model proposes a plan. Normal code reloads state, checks authority and legality, then executes. Model output never directly touches a provider connector.

DETECTED -> REFRESHING -> RULES_EVALUATION -> AI_PENDING (optional) -> PLAN_READY -> VALIDATING -> EXECUTING -> VERIFYING -> COMPLETED

Safe exits

NEEDS_USER

STALE_STATE

PLAYER_UNAVAILABLE

LINEUP_LOCKED

CONNECTION_ERROR

TRANSACTION_REJECTED

Pre-write validation

Reload current roster

Reload candidate availability

Verify lock state

Verify authority level and toggle permissions

Verify never-drop/drop-order constraints

Verify roster limits and acquisition rules

Execute

Read roster back

Confirm final state

Write receipt and audit event

Never blindly retry roster writes. If a target disappears or the user manually changed the team, discard the stale plan and reevaluate from fresh state.

17. AI deduplication, observability, and cost controls

Deduplicate equivalent events

AI_EVENT_KEY = league_id + team_id + player_id + status_version + roster_version + candidate_pool_version

If an identical logical state was already resolved, do not call AI again. Duplicate injury notifications should not become duplicate inference spend or duplicate transactions.

Log every model call

Model + reasoning effort

Trigger/event type

Input tokens

Cached input tokens

Output tokens

Reasoning tokens

Latency

Estimated cost

Decision confidence

Decision result

Whether user approved or overrode it

Whether the transaction ultimately succeeded

Hard cost rules

Send the relevant candidate set, not the full league player universe.

Use structured outputs.

Keep user-facing explanations short.

Set output limits.

Reuse/cache stable prompt prefixes.

Never rerun when material state did not change.

Avoid web-search calls inside routine decisions.

Keep model IDs and routing rules server-side so they can change without app releases.

18. Account and identity architecture

The desired UX is “sync your league, that is onboarding.” The implementation still needs an internal user identity for multi-device state, purchases, web access, notifications, provider connections, activity history, and recovery.

INSTALL -> create anonymous internal user -> sync league -> select team -> configure protection -> use app LATER / WHEN NECESSARY -> claim account with Apple / Google / email magic link

Benefits of an internal account

Restore settings after reinstall

Use iOS, Android, and web with the same configuration

Associate multiple fantasy-provider connections

Map purchases/entitlements across surfaces

Persist activity receipts and audit history

Recover sessions and troubleshoot support issues

Map push-notification devices safely

|  | Open decision Choose the moment when an anonymous user must claim an account. A natural threshold is before purchase or before enabling unattended write authority. |
| --- | --- |

19. Notifications and activity receipts

Core push types

STATUS_CHANGED

ACTION_REQUIRED

ACTION_RECOMMENDED

ACTION_COMPLETED

ACTION_FAILED

WAIVER_OPPORTUNITY

PREGAME_WARNING

Receipt examples

|  | Bench rescue Player A was ruled OUT at 12:31 PM. Player B moved from FLEX to RB2. Player C moved from bench to FLEX. Completed 12:32 PM. |
| --- | --- |

|  | AI free-agent rescue Player A was confirmed out for the season. Dropped Player A. Added Player B. Started Player B at RB2. Why: strongest available opportunity that matched your configured strategy. |
| --- | --- |

The UI should show concise user-facing reasons. Full model traces and technical context remain internal observability data.

20. Backend data model

Minimum entities for V1:

| users | identities | devices |
| --- | --- | --- |
| provider_connections | leagues | fantasy_teams |
| league_settings | players | nfl_games |
| player_status | player_news | projections |
| roster_snapshots | roster_entries | protection_settings |
| drop_priorities | replacement_priorities | events |
| ai_decisions | action_plans | transactions |
| activity_log | entitlements | push_tokens |
| connector_capabilities | feature_flags |  |

Version stamps

At minimum: roster_version · status_version · rules_version · candidate_pool_version. AI plans reference these so stale work can be rejected before execution.

21. Recommended implementation stack

| Layer | Recommendation |
| --- | --- |
| Mobile | Expo + React Native + TypeScript |
| Web | Next.js + TypeScript |
| Backend/Auth/DB | Supabase + Postgres |
| Background processing | Reliable Node/TypeScript worker + scheduler |
| Push | APNs + FCM, through Expo initially |
| AI | OpenAI Responses API with structured outputs |
| Crash/error | Sentry or equivalent |
| Browser extension | Manifest V3 + TypeScript |

Purchases remain open: RevenueCat is faster for cross-platform entitlement plumbing; direct StoreKit/Google Billing provides more first-hand platform-learning value. Decide intentionally based on the experiment goal.

22. Analytics and experiment instrumentation

Because this project is partly a shipping/marketing learning exercise, funnel analytics are product requirements, not cleanup work.

Funnel events

STORE_VIEW INSTALL OPEN SYNC_STARTED PROVIDER_CONNECTED LEAGUE_SELECTED AUTHORITY_SELECTED NOTIFICATIONS_ENABLED PURCHASE_STARTED PURCHASE_COMPLETED FIRST_TRIGGER FIRST_RECOMMENDATION FIRST_AUTOMATIC_ACTION

Product metrics

Provider sync success rate

Transaction success rate

False-trigger rate

Time from status event to action

AI calls per user

AI cost per user / season

Suggestion approval rate

Manual override rate

Automation-disable rate

Weekly active users

Retention

Crash-free sessions

Support incidents

Marketing metrics

Cost per store visit

Cost per install

Cost per purchase

Conversion by creative

Conversion by platform

23. Pricing and monetization — intentionally unresolved

The experiment should launch with a paid value proposition, but exact packaging should wait until the AI benchmark and connector capability matrix are measured.

Current conceptual structure

Base purchase around $4.99: league sync, monitoring, alerts, Ask Me, activity history, and possibly deterministic Bench Protection. Whether Bench Protection is included in base remains open.

AI upgrade / season unlock: AI Injury + Waiver Watch, AI Rescue, roster-fit analysis, and automatic immediate free-agent evaluation/transactions within user permissions. Exact price remains open.

Advertising

Do not ship banner or interstitial advertising in V1. It adds visual noise, privacy/SDK complexity, and muddies the experiment. Paid acquisition advertising and later sponsorship/affiliate options are separate and can be tested without degrading the core app.

24. Brand and visual system

HangoverBot should inherit TurboLabs/TurboTips visual DNA without looking like a hospitality admin tool. The references supplied with this handoff establish the family resemblance: dark navy foundation, bright orange energy, vivid purple as the principal digital accent, clean white surfaces, rounded cards, and direct high-contrast typography.

Approximate working palette — confirm in production

| Token | Approx. hex | Use |
| --- | --- | --- |
| Midnight | #070A24 | Primary background / navigation |
| Deep navy | #0C102F | Cards on dark surfaces |
| Turbo purple | #6726E8 | Primary digital accent |
| Electric purple | #7B2FF7 | Gradient / highlight |
| Turbo orange | #FF7A00 | Energy accent / primary campaign detail |
| Action blue | #2962F3 | Secondary management/action accent |
| Paper | #F6F7FB | Light app surfaces |

Product tone

Marketing can be irreverent and lean into the name. Transactional UI should be calmer. The joke gets attention; reliable behavior earns permission to touch a fantasy roster.

Marketing: “QUESTIONABLE — Injury Status. Life Decisions.”

Product: “Your starter was ruled OUT. I moved your highest-ranked eligible bench player into RB2.”

Friendly recurring line, used sparingly: “Got you, bro.”

RosterBuddy remains a possible mascot name but is not required for V1. The robot can exist visually without a formal proper name.

25. OpenAI model attribution and product branding

OpenAI attribution is optional for an API-powered app. The app does not need a “Powered by OpenAI” badge to use the API. If the product chooses to credit the underlying model provider, keep HangoverBot/TurboLabs clearly primary, be precise about what is powered by OpenAI, and avoid implying that OpenAI created or endorses the app.

|  | Recommended implementation No OpenAI branding on the main HangoverBot home screen. If desired, place a small line in Settings → About such as “AI features powered by OpenAI.” This gives transparent credit without making the model provider part of the consumer brand. |
| --- | --- |

Do not put OpenAI, ChatGPT, GPT, or a model name into the app/product/company name. If a specific model is mentioned in technical documentation, keep it accurate and updateable because routing may change.

Reference: OpenAI Design Guidelines

26. Existing Megacast work to reuse

Treat the existing rr-draft-megacast project as a source of ESPN integration knowledge and proven session/browser mechanics, not as the HangoverBot application itself.

The prior project had a local environment file, a login/session workflow, league scripts, ESPN handling, and live practice-draft validation. For the new build, audit the following first:

package.json

scripts/login.mjs

scripts/league-info.mjs

ESPN adapter/client modules

.env.example

session persistence and refresh behavior

player/team ID normalization

request/response fixtures

|  | Implementation rule Create HangoverBot as a new product repository / monorepo. Extract or adapt reusable connector logic; do not make the broadcast codebase the product foundation. |
| --- | --- |

27. Critical V1 test matrix

| Scenario | Setup | Expected result |
| --- | --- | --- |
| Obvious bench rescue | Starter OUT; one eligible bench replacement | 0 AI calls; legal swap; receipt |
| Multiple bench replacements | Three eligible; user has explicit order | 0 AI calls; respect user order |
| Season-ending injury | Confirmed season-ending; automation enabled | Auto-drop; open slot; replacement evaluation |
| Normal IR injury | IR eligible; open IR | Move to IR; do not drop; open slot |
| Immediate free agent | Best candidate immediately addable; auto-add enabled | Validate; add; repair lineup; receipt |
| Waiver player | Best candidate is on waivers | Recommend add/drop + FAAB/priority; no claim submitted |
| Stale candidate | Candidate acquired by another manager before execution | Abort; refresh; reevaluate safely |
| Player locks | Replacement game begins before execution | Do not attempt illegal write; reevaluate |
| Duplicate injury feed | Same status report arrives repeatedly | One logical event; no duplicate AI spend/write |
| Provider unavailable | Read/write temporarily fails | No blind writes; safe retry strategy; user informed when needed |
| Manual user change | Roster changes after plan generated | Version mismatch; discard stale plan; reevaluate |
| Cross-device | Configure on one surface, open another | Same leagues, rules, history, entitlement |

28. V1 definition of done

Install on iOS or Android.

Connect at least one supported fantasy provider and select a league/team.

Choose an authority level and configure simple protection rules.

Receive meaningful injury/game-time alerts.

Automatically make a legal bench replacement when authorized.

Call AI only for an actually ambiguous/meaningful roster decision.

Allow an immediate free-agent add in AI Rescue when authorized.

Recommend waiver/FAAB action without autonomously submitting the claim.

Show a clear activity receipt for every action.

Review/manage the same configuration from the web.

Purchase and restore the relevant entitlement.

Survive app/server restarts without losing protection state.

Log enough data to measure reliability, AI usage, and per-user cost.

|  | Scope guard Anything beyond this list requires a concrete reason. The V1 should remain a small, trustworthy utility rather than expanding into a full fantasy platform. |
| --- | --- |

29. Open questions

Final HangoverBot vs RosterBots naming relationship.

Whether RosterBuddy becomes the official mascot name.

Paid download vs 2026 non-renewing access.

Whether deterministic Bench Protection is included in the base $4.99 product.

AI add-on price and whether it is season-scoped.

One league vs multiple/unlimited leagues at each price level.

Football injury/news/projection data provider(s).

Exact data and algorithm behind Safe vs Upside replacement preferences.

Provider-by-provider launch capability matrix.

Exact moment an anonymous user must claim an account.

RevenueCat vs direct StoreKit / Google Billing.

Final consumer label for AI Optimize / AI Rescue.

Whether dynasty/keeper formats are first-release scope.

Maximum automatic transactions per day/week.

Minimum AI confidence for unattended immediate free-agent transactions.

Whether Astra exists in production routing or only benchmark/admin escalation.

Whether sponsorship is tested during the 2026 season.

Whether to show a small “AI features powered by OpenAI” credit in Settings → About.

30. Recommended build order

| Phase | Exit target |
| --- | --- |
| Phase 0 — Domain spike | Define normalized league/team/roster/player/action types. Prove one provider read flow end-to-end. Select football data source shortlist. |
| Phase 1 — Product shell | Expo mobile + Next web + Supabase auth/database + anonymous-user identity + shared design tokens. |
| Phase 2 — Rules engine | Eligibility, lock state, bench repair, IR behavior, season-ending auto-drop, drop priorities, event deduplication. |
| Phase 3 — Event monitor | Football status ingest, roster relevance lookup, kickoff scheduler, notification pipeline. |
| Phase 4 — Provider writes | Lineup swap, IR, add/drop, write verification, transaction receipts, feature flags. |
| Phase 5 — AI benchmark | Run controlled scenarios against Luna/Sol/Astra; measure quality, tokens, latency, and cost. |
| Phase 6 — AI Rescue | Structured decision packet, routing, confidence gates, permission engine, free-agent rescue, waiver recommendations. |
| Phase 7 — Commerce + analytics | Purchases/entitlements, funnel analytics, crash reporting, cost dashboard. |
| Phase 8 — Store hardening | Screenshots, privacy disclosures, support path, TestFlight/Play internal testing, release checklist. |

A. Brand reference assets

The following supplied TurboLabs and TurboTips assets are embedded for visual reference. They are references for family resemblance, not a requirement to reproduce every UI detail literally.

TurboLabs primary mark

Reference cues: white forward-leaning TURBO wordmark, turbine/impeller device, vivid purple LABS label, and orange speed/energy accent. HangoverBot should feel like it belongs under the same parent brand without simply swapping the word “TIPS” for “BOT.”

TurboTips UI system reference

Reference cues: midnight/navy shell; bright purple action state; orange Turbo energy accent; white/light content cards; clear hierarchy; rounded cards and controls; mobile-first simplicity paired with a more information-dense management web surface.

HangoverBot adaptation

Keep the dark/navy foundation and purple/orange identity.

Use fewer cards and metrics than TurboTips; HangoverBot should feel lighter and more consumer-oriented.

Primary state should be reassuring: YOU’RE COVERED.

Reserve orange for energy, campaign language, warnings, and decisive actions rather than flooding every screen.

Use purple for primary interactive states and AI-enabled/protection accents.

Avoid sports-league/team marks in generic product mockups; use neutral player/team presentation until licensed data/asset strategy is finalized.

B. Current OpenAI references used in this handoff

OpenAI Design Guidelines: https://openai.com/brand/

OpenAI API Pricing: https://developers.openai.com/api/docs/pricing

OpenAI Models: https://developers.openai.com/api/docs/models

Pricing/model information is time-sensitive. Treat model selection and cost tables as configuration and re-check before production launch or any public pricing commitment.